# Work necessary for creating characters

Started October 27, 2002, by Mike Rozak

Total work: 42 weeks for the body, 16 weeks for ray trace and animation

# Model the body (5 weeks)

## Bone combined with mesh object (BM) (3 weeks)

- Begin with the current mesh object.

- Provide some more organic starts to it.

- Bone

  - UI for a bone going through the mesh.

  - Will need a way to hide the mesh (or make transparent) so can see the bone, and likewise, a way to hide the bone.

  - Control points to drag the bone

  - Where the bone attached to a connection point provide an ellipse that can resize – so affect how much of object’s control points are curved.

- If extend the bone automagically stretch?

- Automatic triangle smoothing (played with algorithm before) when drawing? That way don’t have nearly as many control points.

- Will need various options for showing and hiding bits since ultimately might want the bones as a way of moving other objects – so create a skeleton for robot, but don’t actually draw any flesh.

- Some sort of easy scaling and mirroring function… so can use the same hand on either side, etc.

- Also need a type of bone that can extend/shrink in length.

- Fix the texture wrap-around problem so that texture is continuous and suddenly doesn’t warp backwards.

- Some way of merging objects together so can more easily create muscles? Meta-ball like.

## Connecting BM objects (1 week)

- Bone attachment points… where can attach other bones

  - UI for adding and removing

  - UI for moving

  - UI to control amount of freedom, X rot, Y rot, and Z rot.

  - UI to control the direction of the joint

- Somehow attach one bone to attachment points – either using the embedding method (probably not) or by a “merge” button?

- If bone is attached to other bone then moving the other bone will affect this one, and vice versa.

## Intersecting BM objects and zippering (2 weeks)

- Intersection of two meshes

  - For each point find out if in or outside the other mesh.

  - Determine border points, just on the outside.

  - Chain border points together into loops. Take the longest loop.

- Consider just having an ellipsoid assigned for intersection area to make life easier. I’m not sure how well this will work though.

- Zippering

  - Find a zipper function between the two loops. Create all the requisite polygons and points for the zippering. Store in both so can better do normal calculations (which may be interesting because normals depend on surround points further in). Only one of them draws though.

  - Also associate a texture map with this. (Not sure exactly what to do here.) Maybe need to overlap two texture maps?

# Bones and deformations (10 weeks)

## Attributes (2 weeks)

- Objects have attribute set and query functions.

- Generally FP values, but may want on/off, etc.

- Tie in ObjectMatrix(), On/off, open/close to these attributes.

- UI for modifying the attributes of an object.

## Weighting of BM objects (2 weeks)

- Do an intersection of points with the ellipsoids (for connection), keep track of what points are bendy, and what their scores are.

- When redraw the object take this weighting into account.

## Deformation regions (4 weeks)

- Built into the object-editor.

- These deformation regions muck with the points (and normals) as they’re passed through the render calls. NOTE: Mucking with the normals will be fairly difficult since will need to convert to at least 1 normal per point, even if it was sharing one normal among many points.

- The area that is mucked with is determined by looking at deformation objects in the OE world. (These deformation objects are not actually rendered when the object is drawn.)

- Be aware that a higher priority deformation object will affect the control points of lower priority deformation objects.

- Likewise, bones will somehow affect deformation objects.

- Need UI to control the order of deformation objects.

- UI will also allow deformation objects to NOT affect specific other objects in the world.

- Options to control types of deformations and amounts.

- Deformation objects pass up attributes, which are then exported through the object editor.

- Object editor exports the joint-master and joint-slave information so that an entire hand (or whatever) can be constructed and exported.

- Object editor also supports attributes so the bone angles, etc. are exported. This has some other ramifications:

  - Some attributes are exported and others are not. UI for this.

  - Some attributes default to being exported, and others do not.

  - Naming of objects, since attribute name will be something like “Left arm:Angle 1”.

  - UI for naming of objects.

  - Combination attributes – where mucking with one setting will affect a variety of attributes. This involved the setting having a range, and what that translates into for the attribute. ALSO, what happens if two or more attributes/settings conflict?

  - Need some sort of attribute order and/or weighting.

- Object editor will need to cache all these attributes (or somehow remember the last thing sent to the objects) to get everything working.

## Bones affect other objects (2 weeks)

- Bones need to affect deformation objects, as listed above.

- Bones also need to affect other objects.

  - Some sort of UI to specify what other object a bone affects.

  - Will fix its location and rotation based on the bone.

  - When the object editor is drawing, it will know that the object is attached to a bone and automagically draw it in an updated location based on the bone.

# IK (6 weeks)

Use to make placement of characters easier…

- User needs a way of specifying which bones are fixed – or at least which ends of the bones are fixed.

- Can calculate the volume (approx) of the bone’s mesh (and object it moved) to guestimate a mass.

- Allow user to move end of bone as a control point.

- Calculate solution that minimizes mass movement… I think this can be done easily by finding lowest energy.

# Painted textures (4 weeks)

Not sure how to do this, but basically along the following…

- Skin will need to maintain a HV texture. This should be easy EXCEPT for the zipper bit.

- Will need more complex texture mapping options for other objects (see below).

- Special render engine that keeps track of the texture GUID and the HV offset.

- Special type of bitmap texture that allows painting onto it.

- Button so can go into a special “paint” mode which…

- Renders the scene so it knows what textures are displayed where and what the HV offset is at each pixel.

- Draw it out (without shading?) and graying out textures that cant be painted.

- Allow user to move camera around.

- Provide paintbrush that can paint on textures – changing the color of the texture.

- Probably need other paint-like features – fills, etc.

- Also need a Z-depth brush so can do bump maps… will probably change the display to somehow show different intensities for different Z values.

- Maybe even way that can paint on partial transparencies.

- And fur color?

- Or, another approach is to save as a BMP, let the user load it into their favorite paint package and modify, then import back in, adjusting the textures that have changed. This is probably the easiest programmatically, and might work better for maximum painting flexibility.

- Need way that can provide more or less detail for bitmaps, and good way of keeping all the data compressed.

# Fur and hair (8 weeks)

Not sure how to do this, but my guess is:

- Fur is another primitive passed into the render engine, just like polygons. Except, fur is defined by:

  - A triangular patch where it grows from.

  - A series of triangles that control its path.

  - Number of hairs per triangle and a seed – which determine where hairs are and path they take.

  - Amount of “tangle” – if 0 then hair/fur looks perfectly combed, else has more randomness of path.

  - Variation in length – can all be perfectly same length, or can vary

  - Variation in color amongst hairs – Although color remains constant over the length.

  - Fur thickness – most useful for ray tracing

- Fur (and hair?) is associated with BM object.

- Will need to blend fur when create the zipper for the BM object.

- Need some UI to control position and direction of fur – this might be a fairly complex thing.

  - Several layers of control points for the fur/hair path.

  - Might have special fur mode where specify (per vertex) the initial angle (so can flow away from eyes, etc.), length, density, etc.

  - And special mode for hair, which allows more complicated control of everything.

  - (Might want a special “lock of hair” object for doing pony tails, etc. Not sure about this.)

  - Fur color is affected by bitmap.

  - Fur density can also be affected by bitmap?

- Draw the fur in the renderer using lots of lines

  - Special shader that’s used in the shadows mode.

  - Can optimize by seeing if the fur it hidden.

  - Minimize the number of lines the further the fur gets away.

- Will also need to deal with ray tracing fur.

# Feathers? (0 weeks for now)

This might be good to have. There are two kinds of feathers, those for coverage and those for flight. The coverage ones act more like fur. The flight ones are a series of feathers in a row.

# Custom body parts (2 weeks)

Some body parts are better done as C++ code. These include:

- Eyeballs

- Teeth

- Finger nail or claw

- Row of feathers

- Lock of hair (for pony tails)

# Clothing (6 weeks)

Not 100% sure how to do this yet, but here’s the gist:

- Clothing ends up being some sort of spline surface that’s placed around the character.

- Each point on the spline surface is traced to the nearest vector of skin. (Or other object attached to the bone)

- This is then traced to a bone AND maybe even a weighting of two or more bones.

- Will also need to somehow need to deal with deformations (like breathing in and out) too.

- When the skin is drawn, a function is called so all the bone locations are gotten. From there it’s possible to calculate how the portion of cloth is moved.

- Another approach is to trace the nearest skin point all the way back to pre-bone and pre-distortion. Then, remember this and reapply based on all the distortions. Use this to also transform relative UD, LR, FB matrix.

# Hold stuff (2 weeks)

I think this ends up being pretty much the same problem as clothing except that the object remains rigid.

Similarly, if place the character in a car, it should move along with the car.

# Ray tracing (4 weeks)

Before undertaking animation should get ray tracing working. This will ensure that animation works for both.

Some issues with ray tracing:

- Fur

- Bounding volumes

- Combine with traditional renderer for faster drawing of non-reflective and maybe faster shadows.

- Diffraction

- Self-illumination – Need to get this working better that current self-illumination hack.

- Reflection

- Translucency?

- Blurry reflections – Put this in so will be ready for rendering equation?

- Cache of polygons and textures to ray trace, and only update cache if a specific object is changed. Hopefully this will allow to do more real-time ray tracing in the future.

- Ray tracing scattered around so that can see the entire image appearing instead of just watching it draw from the top down.

# Simple animation (4 weeks)

So can animate bits:

- Attributes per object.

- Also have world attributes (such as time of day)

- Camera attributes.

- Smoothing is linear, spline, etc.

- Most apps have key frames where they remember all of the attributes at that instant. Make it so that if an attribute is not specified in a particular key frame it is interpolated using the next available key frame.

- Can film the same scene with multiple cameras.

- Create windows movie (or whatever) from a combination of the camera and character settings.

# Animation actions (8 weeks)

Need to make it very easy for people to animate. This will involve the construction of short animation sequences for characters. Each animation sequence has a start and stop pose.

Some difficulties exist:

- If starting pose of new animation doesn’t match current pose… need to do some extra interpolation, or run an in-between sequence.

- Not all attributes will be affected by the animation – walking largely ignores the face, etc. This way can have a face animation happening at the same time a walking animation.

- Animations result in the character’s location and rotation changing by a delta.

- Animations may be for a certain target – like opening a door with a doorknob at a certain height… don’t know how to do this.

- Would be nice to transfer animation rules between characters even though they have slightly different physical build.

- Some animations automagically loop, like walking or climbing stairs. Number of loops depends upon destination.

- Need to hand edit the animation, of course.

- Way to smooth the animation out: Thinking about calculating the momentum and angular momentum of each bone/limb at each frame. Then, calculate the transfer of momentum from bones. And knowing what it would be if left free to move, calculate the amount of energy expended adjusting the move… try to minimize the amount of energy expended.

- Audio

  - Lip sync – Get the phonemes from audio and pass them to the appropriate character. This means hook up to SR.

  - Might want to include the audio derived from the lip sync in the animation

  - Might want to have audio bits (in general) stored away so can synchronize audio and animation.

  - Looping of background audio

  - 3D sound and distance of audio from microphone